Wayland on PureDarwin

Integrating a Wayland Display Stack into Darwin (macos-262 / XNU 26)

Technical Architecture & Build Roadmap  •  February 2026

# 1. Executive Summary

This document describes the full technical plan for integrating the Wayland display protocol into PureDarwin, using Apple's macos-262 open-source distribution (Darwin/XNU 26) as the kernel foundation. The result would be a bootable Darwin-based operating system with a modern Wayland compositor, GPU acceleration through Mesa, and input handling via libinput — replacing the absent closed-source Quartz display server with an entirely open-source graphics stack.

This is a research-grade, multi-year engineering effort. No existing project has completed it. The closest precedent is Wayland running on FreeBSD (which shares BSD userland DNA with Darwin), and Wayland running on NetBSD and OpenBSD (demonstrated at BSDCan 2025). Darwin's Mach/XNU kernel presents unique additional challenges — most critically the absence of a Linux-compatible DRM/KMS subsystem — but also unique opportunities, particularly the quality of its Mach IPC, its memory management, and IOKit's device driver infrastructure.

# 2. Architecture Overview

## 2.1 What Wayland Needs From the OS

Wayland is not a single program — it is a protocol and a set of libraries. A working Wayland stack on any OS requires the following layers, from bottom to top:

- Kernel display driver (DRM/KMS or equivalent): manages the GPU and framebuffer, performs mode-setting, handles page-flipping and vertical blanking interrupts

- GBM (Generic Buffer Management) or equivalent buffer allocator: allocates scanout buffers in GPU-accessible memory

- Mesa (or another libEGL/libGL implementation): translates OpenGL/Vulkan calls into GPU commands; provides EGL surface management for compositors

- libinput: abstracts keyboard, mouse, touchpad, and touchscreen input from kernel event nodes

- seatd or logind: manages device seat access — grants non-root compositors permission to open /dev/dri/* and /dev/input/* nodes

- libwayland-server / libwayland-client: the core protocol IPC library using Unix domain sockets

- A compositor (e.g. Weston, wlroots-based Sway, or a custom compositor): the window manager and display server combined

On Linux, all of these exist and are mature. On FreeBSD, all of these have been successfully ported and Sway/wlroots run in production. On Darwin/XNU, none of the kernel-level pieces exist in open-source form — this is the core challenge.

## 2.2 The Darwin Stack vs. the Linux Stack

The diagram below compares the display pipeline on a Linux Wayland system versus what needs to be built for Darwin:

Linux Wayland Stack:

App  →  libwayland-client  →  [Unix socket]  →  Compositor (wlroots/Sway)

↓

libinput  ←  /dev/input/eventX (evdev)

Mesa/EGL  ←  /dev/dri/renderD128 (DRM)

GBM       ←  DRM KMS (mode-setting)

KMS/DRM   ←  GPU kernel driver (i915, amdgpu, etc.)

Target Darwin Wayland Stack:

App  →  libwayland-client  →  [Unix socket]  →  Compositor (Weston or custom)

↓

libinput (ported)  ←  IOHIDFamily / IOKit HID

Mesa/EGL (ported)  ←  /dev/dri/* (new DRM shim)

GBM (ported)       ←  IOKit framebuffer / Metal

DRM-Darwin shim    ←  IOGraphicsFamily (IOKit)

XNU/IOKit          ←  GPU hardware

The critical insight is that Darwin already has IOKit — a mature, object-oriented kernel driver framework — that manages the GPU and display. The work is building a DRM compatibility shim that exposes a /dev/dri interface on top of IOKit, allowing the Linux-originated Mesa/libinput/wlroots stack to run on Darwin without modification.

# 3. Component Status Matrix

The table below shows the current availability of each required component on Darwin/PureDarwin as of early 2026:

| Component | Status | Notes |
| --- | --- | --- |
| XNU Kernel (macos-262) | Available | Open source, builds on macOS with Xcode |
| dyld, Libsystem, Libc | Available | Open source in apple-oss-distributions |
| libdispatch (GCD) | Available | Open source, POSIX-compatible |
| IOKit framework | Available | Open source via apple-oss-distributions |
| IOGraphicsFamily | Available | Open source — the key display IOKit family |
| PureDarwin XPC / launchd | WIP | PureDarwin/XPC repo, partial reimplementation |
| Unix domain sockets | Available | Standard POSIX, works on Darwin |
| libwayland | Needs Port | POSIX-only, should port cleanly; no Linux deps |
| Mesa 3D | Needs Port | Has BSD backends; needs Darwin/IOKit backend |
| GBM (buffer mgmt) | Needs Port | Tightly coupled to Linux DRM; needs shim |
| DRM/KMS subsystem | Missing | Linux kernel only; must build Darwin equivalent |
| libinput | Needs Port | Uses evdev; needs IOHIDFamily backend for Darwin |
| seatd | Needs Port | POSIX, no Linux deps; should port with IOKit tweaks |
| libxkbcommon | Needs Port | Pure C, no OS deps — straightforward port |
| evdev-compatible nodes | Missing | Must create via IOHIDFamily → /dev/input shim |
| Weston compositor | Needs Port | Depends on DRM, GBM, libinput being available |
| wlroots | Needs Port | Depends on DRM backend; headless backend easier first |
| IOSurface / IOAccelerator | Closed | Apple proprietary — Metal alternative needed |
| WindowServer / Quartz | Closed | Replaced entirely by Wayland compositor |
| launchd (full Apple) | Closed | PureDarwin XPC project is the replacement |

# 4. Critical Path Analysis

The hardest problem in this entire stack is the absence of DRM/KMS on Darwin. Everything else — libwayland, wlroots, seatd, libxkbcommon, libinput — either has no Linux dependencies or has been ported to other BSDs. The DRM layer is the unique Darwin challenge and deserves its own section.

## 4.1 The DRM/KMS Problem on Darwin

On Linux, DRM (Direct Rendering Manager) is a kernel subsystem that owns the GPU. It provides:

- Mode-setting: selecting display resolution, refresh rate, and color depth (KMS = Kernel Mode Setting)

- Buffer management: allocating GPU memory objects (GEM objects on Intel, BOs on AMD)

- Page flipping: atomic double-buffered display updates to eliminate tearing

- /dev/dri/ device nodes: /dev/dri/card0 for privileged mode-setting, /dev/dri/renderD128 for unprivileged rendering

Darwin has no equivalent. The GPU is managed by IOKit driver families — primarily IOGraphicsFamily for display mode-setting and IOAcceleratorFamily for 3D rendering. IOAcceleratorFamily is entirely closed source.

The solution is to build a Darwin DRM shim: a new IOKit KEXT (kernel extension) plus a userspace library that together expose a /dev/dri-compatible interface backed by Darwin's native IOKit calls. This approach has precedent — it is essentially what the FreeBSD drm-kmod project does (porting Linux DRM drivers as FreeBSD kernel modules). On Darwin, the shim layer would need to be an IOKit service rather than a FreeBSD-style module.

### 4.1.1 Two-Layer DRM Shim Architecture

The DRM shim should be split into two layers:

- Kernel layer (IODRMShim.kext): An IOKit kernel extension that registers as an IOService, opens the underlying IOFramebuffer and GPU objects, and creates a character device at /dev/dri/card0. Handles mode-setting via IOFramebuffer APIs (which are open source in IOGraphicsFamily). Implements a subset of the DRM ioctl interface — specifically DRM_IOCTL_MODE_*, DRM_IOCTL_GEM_*, and DRM_IOCTL_PRIME_*.

- Userspace layer (libdrm-darwin): A replacement for libdrm that links against the shim's ioctl interface. Existing Mesa code calls libdrm functions — this library provides those same symbols, but translates them to the Darwin shim ioctls.

For 3D acceleration, the situation is harder. IOAcceleratorFamily (the GPU compute path) is closed. The options are:

- Software rendering via LLVMpipe (Mesa's CPU renderer): no GPU acceleration, but fully functional for compositor development and testing

- Metal-backed EGL via a translation layer: Apple ships a Metal framework in open-source form (partially). A Metal → EGL → Mesa path is theoretically possible but extremely complex

- virtio-gpu for QEMU/VM environments: if running PureDarwin in a VM, virtio-gpu provides a clean paravirtualized GPU that Mesa already supports natively. This is the recommended path for initial development.

## 4.2 Input Handling: IOHIDFamily → libinput

libinput on Linux reads raw input events from kernel evdev nodes at /dev/input/event*. Darwin does not have evdev, but it has IOHIDFamily — the open-source IOKit family for Human Interface Devices (keyboards, mice, touchpads). IOHIDFamily is in the macos-262 open-source distribution.

The porting strategy is to write a Darwin backend for libinput that calls IOHIDFamily APIs directly, instead of opening /dev/input/ nodes. libinput already has an abstraction layer (libinput_device_udev_backend) that can be replaced. Alternatively, a lightweight evdev emulation daemon can translate IOHIDFamily events into standard /dev/input/event* character devices, allowing libinput to run completely unmodified.

The evdev emulation approach is more maintainable and allows libinput to be updated from upstream without Darwin-specific patches. The Darwin HID → evdev bridge daemon is a relatively self-contained component (~2,000–3,000 lines of C).

## 4.3 Seat Management: seatd on Darwin

seatd is a lightweight seat management daemon (the logind replacement for non-systemd systems). FreeBSD already runs seatd successfully with Wayland. seatd's source has no Linux kernel dependencies — it uses POSIX file descriptors and Unix sockets. The primary Darwin-specific work is:

- Replacing udev device enumeration with IOKit device enumeration (IOServiceGetMatchingServices)

- Replacing Linux DRM privilege handoff (DRM_IOCTL_SET_MASTER) with the Darwin DRM shim equivalent

- Adjusting /dev/dri path handling to match Darwin conventions

seatd on Darwin is estimated at roughly 1–2 weeks of porting work by an experienced systems programmer familiar with both FreeBSD and Darwin/IOKit.

# 5. Phased Build Roadmap

The project is divided into five phases, each building on the previous. Phases 1–3 can be pursued in parallel on different workstreams. The total estimated duration is 24–36 months for a small team of 3–5 experienced systems engineers.

| Phase | Duration | Goal | Key Deliverables |
| --- | --- | --- | --- |
| Phase 0 | 2–4 weeks | Baseline PureDarwin bootable | QEMU VM boots to shell; networking; dbuild toolchain |
| Phase 1 | 2–3 months | Framebuffer & basic display | IOFramebuffer DRM shim; /dev/dri node; mode-setting works |
| Phase 2 | 3–4 months | Input & Wayland protocol | evdev shim; libinput; seatd; libwayland; headless Weston |
| Phase 3 | 4–6 months | Mesa & software rendering | LLVMpipe EGL; wlroots headless; Weston on framebuffer |
| Phase 4 | 6–12 months | GPU acceleration | virtio-gpu in VM; Mesa gallium driver; accelerated compositor |
| Phase 5 | ongoing | Desktop environment | Desktop shell (MATE or custom); app ecosystem; packaging |

## 5.1 Phase 0: Establish Baseline (Weeks 1–4)

Before any Wayland work can begin, a stable, reproducible PureDarwin build environment must exist. The PureDarwin project (Nov 2024 "New Direction" announcement) is actively working on this with their dbuild system.

- Clone PureDarwin/PureDarwin and build from source using dbuild on a macOS host with Xcode

- Boot the PD-17.4 VMDK in QEMU as a reference: qemu-system-x86_64 -m 8192 -cpu Penryn -smp 2 -netdev user,id=net0 -device rtl8139,netdev=net0 -drive format=vmdk,file=pd_17_4.vmdk

- Build a fresh Darwin 26 system image targeting macos-262 sources — this is the target baseline

- Establish a working launchd/XPC replacement (PureDarwin/XPC repo) and verify basic service startup

- Configure virtio-gpu in QEMU for the development VM (this provides a clean GPU target for later phases)

## 5.2 Phase 1: IOFramebuffer DRM Shim (Months 1–3)

The first concrete GPU work: create a /dev/dri device node backed by IOGraphicsFamily. This does not require GPU 3D acceleration — just display mode-setting and a dumb framebuffer.

- Study IOFramebuffer.h in IOGraphicsFamily (open source in apple-oss-distributions) — this is the key API for querying display modes, setting resolution, and getting framebuffer addresses

- Write IODRMShim.kext: registers as an IOService matching on IOFramebuffer providers; creates a character device at /dev/dri/card0

- Implement minimum DRM ioctls in the character device: DRM_IOCTL_VERSION, DRM_IOCTL_GET_CAP, DRM_IOCTL_MODE_GETRESOURCES, DRM_IOCTL_MODE_GETCONNECTOR, DRM_IOCTL_MODE_SETCRTC, DRM_IOCTL_MODE_CREATE_DUMB, DRM_IOCTL_MODE_MAP_DUMB

- Build libdrm-darwin: a minimal libdrm replacement that exposes the standard drmModeGetResources(), drmModeSetCrtc() etc. API surface backed by ioctl calls to /dev/dri/card0

- Write a test program (kmscube equivalent) that opens /dev/dri/card0, sets a display mode, and draws colored frames to the dumb framebuffer — verifying end-to-end display output

## Phase 2: Input Stack & Wayland Protocol Layer (Months 2–5)

In parallel with Phase 1, build the input and IPC layers. These have no dependency on the DRM shim.

- Port libxkbcommon — pure C, no OS deps, should compile on Darwin with minimal changes (primarily build system adjustments)

- Write darwin-evdev-bridge: a daemon that opens IOHIDFamily event queues and writes synthetic evdev events to /dev/input/event* character devices. Reference: IOHIDQueue, IOHIDDevice, IOServiceGetMatchingServices

- Port libinput — configure it to use the evdev backend (pointing at /dev/input/event* nodes from darwin-evdev-bridge) rather than udev device discovery; replace udev enumeration with IOKit enumeration

- Port seatd — replace udev device hotplug notifications with IOKit IONotificationPort-based notifications; adapt /dev/dri privilege handoff to the Darwin DRM shim

- Port libwayland (libwayland-client + libwayland-server) — this is POSIX-only (Unix domain sockets, mmap, epoll). Replace epoll with kqueue (Darwin's native event notification mechanism). This is the most straightforward port in the stack

- Compile and run Weston in headless mode (no display output) to verify the Wayland protocol IPC is functional

## Phase 3: Mesa Software Rendering (Months 3–7)

Bring up Mesa with LLVMpipe (software rasterizer) to get a working OpenGL/EGL implementation without needing GPU driver work. This allows the compositor to render correctly even without hardware acceleration.

- Port Mesa to Darwin — Mesa already has partial macOS/Darwin support but it targets Apple's Metal. The goal here is Mesa with the swrast (software) and LLVMpipe gallium drivers only, plus EGL backed by the Darwin DRM shim's dumb framebuffer

- Build GBM (Generic Buffer Management) backed by the DRM shim's dumb buffer allocation — this is what wlroots uses to allocate scanout buffers

- Bring up Weston with the DRM backend using LLVMpipe EGL — first full compositor on Darwin

- Port wlroots (the compositor toolkit used by Sway, Wayfire, etc.) with the DRM backend

- Test with a simple Wayland client application (weston-terminal or foot terminal emulator)

## Phase 4: GPU Acceleration (Months 6–18)

The biggest and most open-ended phase. The recommended path is virtio-gpu for VM-based development, with native hardware support as a longer-term goal.

- virtio-gpu path: QEMU's virtio-gpu device exposes a Virgil 3D GPU that Mesa already supports natively via the virgl gallium driver. Write an IOKit virtio-gpu driver for Darwin (virtio drivers for Darwin exist in the community) and map it to /dev/dri/renderD128. Mesa's virgl driver should then work without modification

- Native Intel GPU path: Intel's i915 DRM driver is open source on Linux. Porting it to run as a Darwin KEXT (similar to what FreeBSD drm-kmod does) is the highest-effort but most impactful path for real hardware support

- Native AMD GPU path: Similar approach with the amdgpu open-source driver

- Apple Silicon GPU path: No open-source GPU driver exists. The Asahi Linux project's work on Apple Silicon GPU reverse-engineering is the only reference. This is a research project in itself

# 6. Build Dependencies & Toolchain

## 6.1 Host Build Environment

PureDarwin currently requires macOS as the build host (due to Xcode SDK dependencies). The macos-262 components specifically require Xcode targeting Darwin 26 SDKs.

- Host OS: macOS 15 Sequoia or macOS 26 (Tahoe) with matching Xcode

- Build tool: PureDarwin/dbuild (Swift-based build automation, wraps Apple's RC build system conventions)

- LLVM/Clang: Darwin uses clang/LLVM as its system compiler; many components require it

- CMake + Meson: required for Mesa, wlroots, libwayland, libinput

- pkg-config: for dependency resolution during porting work

## 6.2 Key External Projects to Monitor

- PureDarwin/XPC — launchd/XPC replacement; critical for service startup

- PureDarwin/IOAHCIProject — open-source AHCI storage driver; needed for non-VM boot

- Mesa/mesa (freedesktop.org) — track Darwin/macOS backend developments

- swaywm/wlroots — target compositor toolkit; FreeBSD support is mature reference

- QEMU virtio-gpu + virgil3d — development VM GPU target

- Asahi Linux GPU driver — future reference for Apple Silicon GPU work

- hikari compositor — actively developed on FreeBSD; wlroots-based; good BSD porting reference

# 7. Risks & Mitigations

| Component | Status | Notes |
| --- | --- | --- |
| IOAcceleratorFamily is closed | Blocked | Use LLVMpipe (sw) first; virtio-gpu for VM accel; Metal reverse-eng. long-term |
| Apple Silicon GPU no open driver | Blocked | Target x86_64 and virtio-gpu VM for now; follow Asahi Linux project |
| launchd closed since macOS 10.10 | WIP | PureDarwin/XPC is the active replacement project — contribute to it |
| XNU requires macOS build host | Partial | CI/CD on macOS; explore cross-compilation toolchain |
| IOFramebuffer API underdocumented | Partial | IOGraphicsFamily is open source; header analysis + IORegistryExplorer |
| Darwin evdev bridge HID events | Available | IOHIDFamily is open source; well-documented in OSS IOKit |
| Wayland epoll dependency | Available | kqueue is semantically equivalent; libwayland is portable |

# 8. Recommended Immediate First Steps

If starting today, here is the concrete sequence of first actions:

- 1. Set up a macOS build machine with Xcode and clone PureDarwin/PureDarwin. Build and boot PD-17.4 in QEMU to establish your development baseline.

- 2. Enable virtio-gpu in your QEMU VM configuration. This gives you a fully functional paravirtualized GPU that Mesa's virgl driver supports — sidestepping the hardware GPU problem entirely for development purposes.

- 3. Compile and run libwayland on the PureDarwin baseline. This is the easiest win: libwayland is POSIX-only, and the only Darwin-specific change is replacing epoll with kqueue. Proof-of-concept: write a tiny Wayland compositor that echoes client messages and verify the socket protocol works.

- 4. Start on darwin-evdev-bridge in parallel. Using IOHIDFamily documentation and the open-source IOHIDFamily source from apple-oss-distributions, write the HID → /dev/input/event* shim. This unblocks libinput.

- 5. Read IOFramebuffer.h carefully and write the minimal DRM ioctl shim. The initial target is just: open a display, enumerate modes, set a 1920x1080 mode, get a dumb framebuffer, and mmap it. Anything beyond that can come later.

- 6. Join PureDarwin Discord and coordinate. PureDarwin is actively developed and has announced GUI plans. Aligning the Wayland work with their roadmap (they were targeting MATE/LightDM) ensures no duplicate effort and allows sharing the lower-level plumbing (evdev bridge, seatd port, DRM shim) which benefits any desktop environment approach.

# 9. Key References

- apple-oss-distributions/distribution-macOS @ macos-262 — https://github.com/apple-oss-distributions/distribution-macOS/tree/macos-262

- PureDarwin/PureDarwin — https://github.com/PureDarwin/PureDarwin

- PureDarwin/XPC (launchd replacement) — https://github.com/PureDarwin/XPC

- PureDarwin/dbuild (build system) — https://github.com/PureDarwin/dbuild

- FreeBSD Wayland Handbook — https://docs.freebsd.org/en/books/handbook/wayland/

- BSDCan 2025: Adventures porting Wayland to NetBSD and OpenBSD

- hikari Wayland compositor (FreeBSD-first) — http://hikari.acmelabs.space/

- Mesa freedesktop.org — for LLVMpipe, virgl, DRM backend

- wlroots compositor toolkit — https://gitlab.freedesktop.org/wlroots/wlroots

- seatd (non-logind seat management) — https://git.sr.ht/~kennylevinsen/seatd

- Asahi Linux GPU driver (Apple Silicon reference) — https://asahilinux.org/

- IOGraphicsFamily source (apple-oss-distributions) — IOFramebuffer.h is the key header

This document was prepared as a technical planning reference. Estimated timelines assume a small team of 3–5 experienced systems engineers with Darwin/XNU, Linux kernel, and graphics driver experience. Community contributions, particularly to PureDarwin upstream, can significantly accelerate Phase 0–2.